Sprint Planning for Project 3 Sprint 1

Prepared by: Aadit Shah

Meeting Date: 10/31/2025

Meeting Attendees:

- Aadit Shah

- Janice Thomas

- Aniket Shirodkar

- Yajat Melwani

Meeting Agenda Items

- Define Sprint Goal

- Define Sprint Backlog

- Define Spring Test Plan

Sprint Goal

Scaffold a working repository that entails each viewer for our POS system that implements basic functionality to allow for users to utilize the system

Sprint Backlog

| Story | Points | Priority | Category | Assigned To | Initial Time Estimate (Hours) | Actual Time Spent (Hours) | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| As a developer I want to initialize a mono-repo so that frontend and backend live together | 2 | P1 | Setup | Aadit & Aniket | 3 | 0 | Not Started |
| As a developer I want to scaffold a Next.js 15 + TypeScript app so the UI boots fast | 2 | P1 | Setup | Yajat | 3 | 0 | Not Started |
| As a developer I want to scaffold an Express + TypeScript API so we have typed routes | 3 | P1 | Setup | Aniket | 4 | 0 | Not Started |
| As a developer I want to create .env files for web and api so secrets stay out of git | 1 | P1 | Setup | Aadit | 1 | 0 | Not Started |
| As a developer I want to connect Express to the existing PostgreSQL on AWS so data flows | 3 | P1 | Setup | Aadit | 4 | 0 | Not Started |
| As a developer I want to configure Prisma against the existing schema so models match production | 3 | P1 | Setup | Aniket | 5 | 0 | Not Started |
| As a developer I want to enable CORS between web and API so calls work | 2 | P1 | Setup | Aniket | 2 | 0 | Not Started |
| As a developer I want to integrate NextAuth with Google OAuth so users can log in | 3 | P1 | Setup | Aadit | 5 | 0 | Not Started |
| As a developer I want to deploy Next.js to Vercel so the app is publicly reachable | 2 | P1 | Setup | Yajat | 3 | 0 | Not Started |
| As a developer I want to deploy Express to AWS EC2 behind Nginx so the API is stable | 5 | P1 | Setup | Aniket | 6 | 0 | Not Started |
| As a manager I want to log in via OAuth so access is simple | 2 | P1 | Manager | Janice | 3 | 0 | Not Started |
| As a manager I want to add new menu items so offerings stay current | 3 | P1 | Manager | Janice | 4 | 0 | Not Started |
| As a manager I want to view all active orders so I can monitor operations | 2 | P1 | Manager | Aadit | 3 | 0 | Not Started |
| As a manager I want to edit menu item prices so we can react to costs | 2 | P1 | Manager | Yajat | 3 | 0 | Not Started |
| As a manager I want to retire menu items so the menu stays clean | 2 | P1 | Manager | Janice | 3 | 0 | Not Started |
| As a cashier I want to log in with Google so I can start my shift | 1 | P1 | Cashier/Server | Janice | 2 | 0 | Not Started |
| As a cashier I want to view all menu items in a list so I can see available products | 2 | P1 | Cashier/Server | Yajat | 3 | 0 | Not Started |
| As a cashier I want to add items to a ticket so orders are complete | 2 | P1 | Cashier/Server | Aniket | 3 | 0 | Not Started |
| As a cashier I want to see running totals and tax so customers are informed | 2 | P1 | Cashier/Server | Aniket | 3 | 0 | Not Started |
| As a cashier I want to submit orders to kitchen so preparation can begin | 3 | P1 | Cashier/Server | Aniket | 4 | 0 | Not Started |
| As a cashier I want to mark orders as paid so records are accurate | 2 | P1 | Cashier/Server | Yajat | 3 | 0 | Not Started |
| As a customer I want to view the digital menu in a simple list so I can choose items | 2 | P1 | Customer View | Yajat | 3 | 0 | Not Started |
| As a customer I want item descriptions and prices so I know what I'm getting | 2 | P1 | Customer View | Yajat | 3 | 0 | Not Started |
| As a customer I want to build my order by adding items so I have control | 3 | P1 | Customer View | Yajat | 4 | 0 | Not Started |
| As a customer I want to edit or remove items before checkout so my cart is correct | 2 | P1 | Customer View | Yajat | 3 | 0 | Not Started |
| As a customer I want to submit my order so it goes to the kitchen | 3 | P1 | Customer View | Yajat | 4 | 0 | Not Started |

Sprint Test Plan

Our testing approach for Sprint 1 focuses on ensuring a stable foundation for the restaurant management system through manual functional testing and automated code quality checks. We will conduct comprehensive integration testing to verify that the Next.js frontend communicates correctly with the Express API, and that the API successfully connects to the PostgreSQL database on AWS. Authentication flows will be tested thoroughly to ensure the Express API's Google OAuth authentication, managed by Passport.js, works seamlessly across all user roles.. The functionality for real-time kitchen display updates will be validated to ensure they refresh immediately when orders are submitted. Our testing environment mirrors production with Next.js 15 on Vercel, Express API on AWS EC2 behind Nginx, and PostgreSQL on AWS. Each team member is responsible for testing their assigned stories, with peer review required before marking any story as complete. We will use ESLint and Prettier for automated code quality enforcement, and TypeScript strict mode to catch type errors during development. Testing will occur continuously throughout the sprint, with bug fixes prioritized based on severity. All stories must meet our definition of done before being considered complete, which includes code review, deployment to production, and verification that acceptance criteria are satisfied.

Definition of Done:

Each user story is considered complete when code is written and reviewed, all TypeScript compilation errors are resolved, ESLint and Prettier checks pass, the feature works as described in acceptance criteria, code is deployed to production, and no critical bugs remain unresolved.