Sprint Retrospective for Project 3 Sprint 1

Prepared by: Aadit Shah

Meeting Date: 11/10/2025

Meeting Attendees:

- Aadit Shah

- Janice Thomas

- Aniket Shirodkar

- Yajat Melwani

Meeting Agenda Items

- What went right and wrong

- Changes that need to be made to procedure

- Adjustments needed to be made to the product backlog

What went right:

- Completed the sprint backlog

- Saw little to no issues throughout the sprint in terms of development

- Team was together throughout the entire sprint and did a good job of staying focused

- Lots of progress was made effectively with little to no holdup

What went wrong:

- Nothing went wrong, per say

- There were things that we could have done better (next segment)

Changes that need to be made to the procedure:

- Being more clear on the specific outcomes we need per story

- Detailing the order of handling tickets, found some complications at the start of the sprint

- Being clear if you have questions/blockers early and asking for help

Adjustments to the product backlog:

- Pushing backend deployment into the next spring (Sprint 2)