Scrum Meeting 1 for Project 3 Sprint 1

Prepared by: Aadit Shah

Meeting Date: 11/4/2025

Meeting Attendees:

- Aadit Shah

- Janice Thomas

- Aniket Shirodkar

- Yajat Melwani

Meeting Agenda Items

- Sprint Goal and Fist of Five

- Go over all tasks completed

- Plan out the next DAY worth of tasks for this sprint

- Go over any blockers or impending issues

Sprint Goal and Fist of Five

Sprint Goal: Scaffold a working repository that entails each viewer for our POS system that implements basic functionality to allow for users to utilize the system

Fist of Five:

- Aadit - 4

- Janice - 4

- Yajat - 4

- Aniket - 4

Status Update Since Last Meeting (Sprint Planning, October 31st)

Accomplishments:

- Scrum board fully updated

- Scaffolded out the repository for the frontend and backend

- Database is connected to the codebase

Tasks Completed:

| Task Description | Assigned To | Completed |
| --- | --- | --- |
| As a developer I want to initialize a mono-repo so that frontend and backend live together | Aadit Shah | Yes |
| As a developer I want to scaffold a Next.js 15 + TypeScript app so the UI boots fast | Aadit Shah | Yes |
| As a developer I want to scaffold an Express + TypeScript API so we have typed routes | Aadit Shah | Yes |

Before The Next Meeting (Tomorrow, November 5th)

Plans:

● All developer setup done for the project

● Looking towards rest of page setup for the codebase

Task Assignments:

| Task Description | Assigned To | Completed |
| --- | --- | --- |

| As a developer I want to create .env files for web and api so secrets stay out of git | Aadit | No |
| --- | --- | --- |
| As a developer I want to connect Express to the existing PostgreSQL on AWS so data flows | Aniket | No |
| As a developer I want to configure Prisma against the existing schema so models match production | Aadit | No |
| As a developer I want to enable CORS between web and API so calls work | Aadit | No |
| As a developer I want to integrate NextAuth with Google OAuth so users can log in | Janice | No |
| As a developer I want to deploy Next.js to Vercel so the app is publicly reachable | Aadit | No |
| As a manager I want to log in via OAuth so access is simple | Janice | No |

Minutes from Previous Meeting

The previous meeting was our Sprint Planning meeting. In that meeting, our objectives were to define 3 different things, to ensure that we could execute a successful sprint through this period. We defined our Sprint Goal in a short statement, to ensure that we understood the complexity of this sprint and where a majority of our effort would be going. We defined our Sprint Backlog with the stories we wanted to work on in this sprint. Lastly, we defined our Sprint Test Plan, so as to have acceptance criteria for our stories which would ensure that we would only be approving clean, functional code.