Scrum Meeting 2 for Project 3 Sprint 1

Prepared by: Aadit Shah

Meeting Date: 11/5/2025

Meeting Attendees:

- Aadit Shah

- Janice Thomas

- Aniket Shirodkar

- Yajat Melwani

Meeting Agenda Items

- Sprint Goal and Fist of Five

- Go over all tasks completed

- Plan out the next tasks to have a good status for the next meeting

- Go over any blockers or impending issues

Sprint Goal and Fist of Five

Sprint Goal: Scaffold a working repository that entails each viewer for our POS system that implements basic functionality to allow for users to utilize the system

Fist of Five:

- Aadit - 4

- Janice - 4

- Yajat - 4

- Aniket - 4

Status Update Since Last Meeting (Scrum Meeting #1, November 4th)

Accomplishments:

- Got basic setup completed

- Discussed ideas and workflow for the next steps of the project

Tasks Completed:

| Task Description | Assigned To | Completed |
| --- | --- | --- |
| As a developer I want to create .env files for web and api so secrets stay out of git | Aadit | Yes |
| As a developer I want to connect Express to the existing PostgreSQL on AWS so data flows | Aniket | Yes |
| As a developer I want to configure Prisma against the existing schema so models match production | Aadit | Yes |
| As a developer I want to enable CORS between web and API so calls work | Aadit | Yes |
| As a developer I want to integrate NextAuth with Google OAuth so users can log in | Janice | Yes |
| As a developer I want to deploy Next.js to Vercel so the app is publicly reachable | Aadit | Yes |
| As a manager I want to log in via OAuth so access is simple | Janice | Yes |

Before The Next Meeting (Friday, November 7th)

Plans:

- Begin work on Inventory Board, Kitchen Monitor, Cashier View, Customer View, and Manager View

- These are the remaining tasks for the sprint now

- Goal is to have 2-3 of the 5 viewers done by the next sprint meeting

Task Assignments:

| As a manager I want to log in via OAuth so access is simple | Janice | No |
| --- | --- | --- |
| As a manager I want to add new menu items so offerings stay current | Janice | No |
| As a manager I want to view all active orders so I can monitor operations | Janice | No |
| As a manager I want to edit menu item prices so we can react to costs | Janice | No |
| As a manager I want to retire menu items so the menu stays clean | Janice | No |
| As a cashier I want to log in with Google so I can start my shift | Yajat | No |
| As a cashier I want to view all menu items in a list so I can see available products | Yajat | No |
| As a cashier I want to add items to a ticket so orders are complete | Yajat | No |
| As a cashier I want to see running totals and tax so customers are informed | Yajat | No |
| As a cashier I want to submit orders to kitchen so preparation can begin | Yajat | No |
| As a cashier I want to mark orders as paid so records are accurate | Yajat | No |
| As a customer I want to view the digital menu in a simple list so I can choose items | Aniket | No |
| As a customer I want item descriptions and prices so I know what I'm getting | Aniket | No |
| As a customer I want to build my order by adding items so I have control | Aniket | No |
| As a customer I want to edit or remove items before checkout so my cart is correct | Aniket | No |
| As a customer I want to submit my order so it goes to the kitchen | Aniket | No |
| As a kitchen manager I want to log in so only staff access the queue | Aadit | No |
| As a kitchen manager I want to view incoming orders in a list so I can start prep | Aadit | No |
| As a kitchen manager I want to mark orders as completed so status is tracked | Aadit | No |
| As an inventory manager I want to see current stock levels so I know inventory status | Aniket | No |
| As an inventory manager I want to view items by name and quantity so I can read the inventory | Aniket | No |
| As an inventory manager I want to manually update stock counts so counts stay accurate | Aniket | No |

Minutes from Previous Meeting

In our previous meeting, we went over our Sprint Goal and did the fist of five to gauge confidence for the sprint. We then went into the accomplishments and tasks completed from the previous meeting to this one, which included getting the scrum board fully updated, scaffolding out the repository for the frontend and backend, and getting the database connected to the codebase. Then, we covered the next set of tasks, which consisted of more developer setup to be done before the next spring meeting.