Scrum Meeting 3 for Project 3 Sprint 1

Prepared by: Aadit Shah

Meeting Date: 11/7/2025

Meeting Attendees:

- Aadit Shah

- Janice Thomas

- Aniket Shirodkar

- Yajat Melwani

Meeting Agenda Items

- Sprint Goal and Fist of Five

- Go over all tasks completed

- Plan out the next tasks to have a good status for the weekend

- Go over any blockers or impending issues

Sprint Goal and Fist of Five

Sprint Goal: Scaffold a working repository that entails each viewer for our POS system that implements basic functionality to allow for users to utilize the system

Fist of Five:

- Aadit - 4

- Janice - 4

- Yajat - 4

- Aniket - 4

Status Update Since Last Meeting (Scrum Meeting #2, November 5th)

Accomplishments:

- Inventory Board is complete

- Kitchen Monitor is complete

- Development on the rest of the pages is underway

Tasks Completed:

| Task Description | Assigned To | Completed |
| --- | --- | --- |
| As an inventory manager I want to see current stock levels so I know inventory status | Aniket | Yes |
| As an inventory manager I want to view items by name and quantity so I can read the inventory | Aniket | Yes |
| As an inventory manager I want to manually update stock counts so counts stay accurate | Aniket | Yes |
| As a customer I want to view the digital menu in a simple list so I can choose items | Aniket | Yes |
| As a customer I want item descriptions and prices so I know what I'm getting | Aniket | Yes |
| As a customer I want to build my order by adding items so I have control | Aniket | Yes |
| As a customer I want to edit or remove items before checkout so my cart is correct | Aniket | No |
| As a customer I want to submit my order so it goes to the kitchen | Aniket | No |
| As a manager I want to log in via OAuth so access is simple | Janice | No |
| As a manager I want to add new menu items so offerings stay current | Janice | No |
| As a manager I want to view all active orders so I can monitor operations | Janice | No |

Before The Next Meeting (Spring Retrospective, November 10th)

Plans:

- Continue working on the last 3 viewers, need to be mostly done apart from minor features

- Testing the full workflow to ensure that all functionality works correctly

Task Assignments:

| As a manager I want to edit menu item prices so we can react to costs | Janice | No |
| --- | --- | --- |
| As a manager I want to retire menu items so the menu stays clean | Janice | No |
| As a cashier I want to log in with Google so I can start my shift | Yajat | No |
| As a cashier I want to view all menu items in a list so I can see available products | Yajat | No |
| As a cashier I want to add items to a ticket so orders are complete | Yajat | No |
| As a cashier I want to see running totals and tax so customers are informed | Yajat | No |
| As a cashier I want to submit orders to kitchen so preparation can begin | Yajat | No |
| As a cashier I want to mark orders as paid so records are accurate | Yajat | No |
| As a kitchen manager I want to log in so only staff access the queue | Aadit | No |
| As a kitchen manager I want to view incoming orders in a list so I can start prep | Aadit | No |
| As a kitchen manager I want to mark orders as completed so status is tracked | Aadit | No |

Minutes from Previous Meeting

In our previous meeting, we went over our Sprint Goal and did the fist of five to gauge confidence for the sprint. We then went into the accomplishments and tasks completed from the previous meeting to this one, which included getting all the developer setup done. Then, we set up the next set of tasks, with the primary goal of completing 2 of the 5 viewers for the point of sales system, and discussed if there were any blockers present.