Sprint Planning for Project 3 Sprint 2

Prepared by: Aadit Shah

Meeting Date: 11/12/2025

Meeting Attendees:

- Aadit Shah

- Janice Thomas

- Aniket Shirodkar

- Yajat Melwani

Meeting Agenda Items

- Define Sprint Goal

- Define Sprint Backlog

- Define Spring Test Plan

Sprint Goal

Complete the work entailing our manager, inventory board, and kitchen monitor viewers, as well as introducing our accessibility features and beginning work on our novel feature.

Sprint Backlog

| Title | ID | Story | Points | Priority | Dependencies | Category | Assigned To |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Integrate Google Translate | 122 | As a developer I want to integrate Google Translate on the server so text localizes | 2 | P1 | 3 | Setup | Aadit |
| Integrate OpenWeather | 123 | As a developer I want to integrate OpenWeather on the server so we show conditions | 2 | P2 | 3 | Setup | Aadit |
| Accessibility statement page | 142 | As a user I want an accessibility statement page so expectations are set | 1 | P3 | 2 | Accessibility | Aadit |
| Full keyboard navigation | 131 | As a user I want full keyboard navigation so I can operate without a mouse | 2 | P1 | 2 | Accessibility | Aadit |
| High contrast themes | 132 | As a user I want high contrast themes so text is readable | 2 | P1 | 2 | Accessibility | Aadit |
| ARIA labels and roles | 133 | As a user I want ARIA labels and roles so assistive technology works | 2 | P1 | 2 | Accessibility | Aadit |
| Screen reader announcements | 134 | As a user I want screen reader announcements for live order updates so changes are heard | 2 | P1 | 130 | Accessibility | Aadit |
| Visible focus rings | 135 | As a user I want visible focus rings so I don't lose my place | 1 | P1 | 2 | Accessibility | Aadit |
| Descriptive validation errors | 136 | As a user I want descriptive validation errors so fixes are clear | 2 | P2 | 8 | Accessibility | Aadit |
| Font scaling support | 137 | As a user I want font scaling support so small text isn't a barrier | 2 | P3 | 2 | Accessibility | Aadit |
| Reduced motion mode | 138 | As a user I want reduced motion mode so animations don't distract | 1 | P3 | 2 | Accessibility | Aadit |
| Consistent tab order | 139 | As a user I want consistent logical tab order so navigation is predictable | 2 | P2 | 2 | Accessibility | Aadit |
| Helpful tooltips | 140 | As a user I want helpful tooltips for icons so meaning is clear | 1 | P3 | 2 | Accessibility | Janice |
| Minimum touch target size | 158 | As Stella I want all buttons to have minimum 44x44px touch targets so I can select them with eye-tracking | 2 | P1 | 2 | Accessibility | Janice |
| Voice input for search | 159 | As Stella I want voice input for menu search so I can order using my speech output program | 3 | P2 | 36 | Accessibility | Janice |
| Generous action timing | 160 | As Stella I want generous timing for all actions so I have adequate time to complete tasks | 2 | P1 | 2 | Accessibility | Janice |
| Disable animations toggle | 161 | As Parker I want a reduce motion toggle that disables animations so visual distractions are minimized | 2 | P1 | 2 | Accessibility | Janice |
| Simplified view mode | 162 | As Parker I want a simplified view mode that removes non-essential UI so I can focus on tasks | 2 | P2 | 2 | Accessibility | Janice |
| Consistent navigation patterns | 163 | As Parker I want consistent navigation patterns across all pages so I don't need to relearn layouts | 2 | P1 | 2 | Accessibility | Janice |
| Auto-detect browser language | 164 | As Jose I want the system to auto-detect my browser language so Spanish loads by default | 2 | P1 | 122 | Accessibility | Janice |
| Preserve original item names | 165 | As Jose I want menu item names preserved in original language so cultural accuracy is maintained | 2 | P2 | 122 | Accessibility | Janice |
| Deploy API to AWS | 10 | As a developer I want to deploy Express to AWS EC2 behind Nginx so the API is stable | 5 | P1 | 3¦4 | Setup | Aadit |
| Create categories | 16 | As a manager I want to create categories so browsing is faster | 2 | P1 | 5 | Manager | Janice |
| Set item availability | 17 | As a manager I want to set time-based availability so items appear only when offered | 2 | P2 | 5 | Manager | Janice |
| Generate revenue reports | 18 | As a manager I want daily revenue reports so I can track performance | 3 | P2 | 4¦43 | Manager | Janice |
| Download sales CSV | 19 | As a manager I want to download sales summaries as CSV so I can share data | 2 | P3 | 18 | Manager | Janice |
| View order completion time | 20 | As a manager I want to view average order completion time so I can spot bottlenecks | 3 | P3 | 87 | Manager | Janice |
| View best-selling items | 21 | As a manager I want to see which items sell best so I can plan promotions | 2 | P2 | 18 | Manager | Janice |
| Prioritize rush orders | 84 | As a kitchen manager I want to prioritize rush orders so service levels are met | 2 | P2 | 130 | Kitchen Monitor | Yajat |
| Color-coded tickets | 85 | As a kitchen manager I want color-coded tickets so scanning is quick | 2 | P2 | 130 | Kitchen Monitor | Yajat |
| Filter by prep station | 86 | As a kitchen manager I want to filter orders by prep station so workload is clear | 2 | P3 | 130 | Kitchen Monitor | Yajat |
| View order notes | 87 | As a kitchen manager I want to view order notes or special requests so details aren't missed | 2 | P2 | 56 | Kitchen Monitor | Yajat |
| View order wait times | 88 | As a kitchen manager I want to see how long each order has been waiting so delays are visible | 2 | P2 | 130 | Kitchen Monitor | Yajat |
| Send pickup signals | 89 | As a kitchen manager I want to send ready for pickup signals so front of house is notified | 3 | P1 | 42 | Kitchen Monitor | Yajat |
| WebSocket updates | 90 | As a kitchen manager I want websocket updates so screens don't need manual refresh | 3 | P1 | 130 | Kitchen Monitor | Yajat |
| New order sound alert | 91 | As a kitchen manager I want a sound when a new order arrives so nothing is missed | 2 | P2 | 130 | Kitchen Monitor | Yajat |
| Large readable fonts | 92 | As a kitchen manager I want large readable fonts and high contrast so it's visible at a glance | 2 | P2 | 132 | Kitchen Monitor | Yajat |
| Offline queue caching | 93 | As a kitchen manager I want offline queue caching so brief outages don't break | 3 | P3 | 130 | Kitchen Monitor | Yajat |
| Switch view layouts | 94 | As a kitchen manager I want to switch between compact and expanded view so layout fits devices | 1 | P3 | 2 | Kitchen Monitor | Yajat |
| Mark items out of stock | 95 | As a kitchen manager I want to mark an item out of stock mid service so front sees availability | 2 | P1 | 104 | Kitchen Monitor | Yajat |
| View weather conditions | 96 | As a kitchen manager I want to see weather conditions for outside pickup so operations adjust | 1 | P3 | 123 | Kitchen Monitor | Yajat |
| Notify on volume spikes | 97 | As a kitchen manager I want to notify manager if ticket volume spikes so staffing can adjust | 2 | P3 | 130¦18 | Kitchen Monitor | Yajat |
| Ticket update shortcuts | 98 | As a kitchen manager I want quick keyboard shortcuts for ticket updates so updates are fast | 2 | P3 | 2 | Kitchen Monitor | Yajat |
| Export completed orders | 99 | As a kitchen manager I want to export the completed order list daily so records are archived | 2 | P3 | 18 | Kitchen Monitor | Yajat |
| Responsive tablet interface | 100 | As a kitchen manager I want a responsive interface for tablets so kitchen screens work anywhere | 2 | P2 | 71 | Kitchen Monitor | Yajat |
| Receive low stock alerts | 103 | As an inventory manager I want to receive low stock alerts so I can act early | 2 | P1 | 104 | Inventory Manager | Aniket |
| Add inventory items | 105 | As an inventory manager I want to add new inventory items so inventory stays complete | 2 | P1 | 5 | Inventory Manager | Aniket |
| Remove obsolete items | 106 | As an inventory manager I want to remove obsolete inventory items so lists stay clean | 2 | P1 | 5 | Inventory Manager | Aniket |
| Link ingredients to menu | 107 | As an inventory manager I want to link ingredients to menu items so usage is tracked | 3 | P2 | 5¦104 | Inventory Manager | Aniket |
| View restock history | 108 | As an inventory manager I want to view recent restocks and changes so trends are visible | 2 | P2 | 104 | Inventory Manager | Aniket |
| Export inventory data | 109 | As an inventory manager I want to export inventory data so I can share reports | 2 | P2 | 104 | Inventory Manager | Aniket |
| Set reorder thresholds | 110 | As an inventory manager I want to set reorder thresholds so alerts are tuned | 2 | P1 | 103 | Inventory Manager | Aniket |
| Generate restock requests | 111 | As an inventory manager I want to generate restock requests so workflow is formalized | 2 | P1 | 110 | Inventory Manager | Aniket |
| Restock approval flow | 112 | As an inventory manager I want manager approval flow for restocks so checks exist | 2 | P2 | 31 | Inventory Manager | Aniket |
| Visualize stock levels | 113 | As an inventory manager I want to visualize stock as a bar chart so I can scan quickly | 2 | P3 | 104 | Inventory Manager | Aniket |
| Expiring product notifications | 114 | As an inventory manager I want notifications for expiring products so waste is reduced | 2 | P3 | 103 | Inventory Manager | Aniket |
| Bulk upload via CSV | 115 | As an inventory manager I want to bulk upload items via CSV so setup is fast | 3 | P3 | 5 | Inventory Manager | Aniket |
| Ingredient usage analytics | 116 | As an inventory manager I want ingredient usage analytics so ordering improves | 3 | P3 | 130¦113 | Inventory Manager | Aniket |
| Add supplier tags | 117 | As an inventory manager I want supplier tags for each item so sourcing is clear | 2 | P2 | 5 | Inventory Manager | Aniket |
| Toggle measurement units | 118 | As an inventory manager I want to toggle between metric and imperial units so units match vendors | 1 | P3 | 5 | Inventory Manager | Aniket |
| View reorder lead times | 119 | As an inventory manager I want to view reorder lead times so planning is realistic | 2 | P3 | 117 | Inventory Manager | Aniket |
| Integrate NextAuth | 120 | As a developer I want to integrate NextAuth with Google provider so users can log in | 3 | P1 | 2¦3 | Setup | Aadit |
|  |  |  | 130 |  |  |  |  |

Sprint Test Plan

Our testing approach for Sprint 1 focuses on ensuring a stable foundation for the restaurant management system through manual functional testing and automated code quality checks. We will conduct comprehensive integration testing to verify that the Next.js frontend communicates correctly with the Express API, and that the API successfully connects to the PostgreSQL database on AWS. Authentication flows will be tested thoroughly to ensure the Express API's Google OAuth authentication, managed by Passport.js, works seamlessly across all user roles. The functionality for real-time kitchen display updates will be validated to ensure they refresh immediately when orders are submitted. Our testing environment mirrors production with Next.js 15 on Vercel, Express API on AWS EC2 behind Nginx, and PostgreSQL on AWS. Each team member is responsible for testing their assigned stories, with peer review required before marking any story as complete. We will use ESLint and Prettier for automated code quality enforcement, and TypeScript strict mode to catch type errors during development. Testing will occur continuously throughout the sprint, with bug fixes prioritized based on severity. All stories must meet our definition of done before being considered complete, which includes code review, deployment to production, and verification that acceptance criteria are satisfied.