Scrum Meeting 2 for Project 3 Sprint 2

Prepared by: Aadit Shah

Meeting Date: 11/18/2025

Meeting Attendees:

- Aadit Shah

- Janice Thomas

- Aniket Shirodkar

- Yajat Melwani

Meeting Agenda Items

- Sprint Goal and Fist of Five

- Go over all tasks completed

- Plan out the next tasks to have a good status for the next meeting

- Go over any blockers or impending issues

Sprint Goal and Fist of Five

Sprint Goal: Complete the work entailing our manager, inventory board, and kitchen monitor viewers, as well as introducing our accessibility features and beginning work on our novel feature.

Fist of Five:

- Aadit - 4

- Janice - 4

- Yajat - 4

- Aniket - 4

Status Update Since Last Meeting (Scrum Meeting #1)

Accomplishments:

- Got basic setup completed

- Discussed ideas and workflow for the next steps of the project

Tasks Completed:

| Task Description | Assigned To | Completed |
| --- | --- | --- |
| Integrate Google Translate | Aadit | Yes |
| Integrate OpenWeather | Aadit | Yes |
| Set item availability | Janice | Yes |
| Filter by prep station | Yajat | Yes |
| View order notes | Yajat | Yes |
| Receive low stock alerts | Aniket | Yes |
| Add inventory items | Aniket | Yes |

Before The Next Meeting (Friday, November 21st)

Plans:

- Continue to progress on work on the viewers

- Start work on the accessibility features

Task Assignments:

| Accessibility statement page | Aadit | No |
| --- | --- | --- |
| Full keyboard navigation | Aadit | No |
| High contrast themes | Aadit | No |
| Minimum touch target size | Janice | No |
| Disable animations toggle | Janice | No |
| Prioritize rush orders | Yajat | No |
| Color-coded tickets | Yajat | No |
| View weather conditions | Yajat | No |
| Link ingredients to menu | Aniket | No |
| View restock history | Aniket | No |
| Export inventory data | Aniket | No |
| Set reorder thresholds | Aniket | No |
| Generate restock requests | Aniket | No |
| Restock approval flow | Aniket | No |
| Visualize stock levels | Aniket | No |
| Expiring product notifications | Aniket | No |
| Bulk upload via CSV | Aniket | No |

Minutes from Previous Meeting

In our previous meeting, we went over our Sprint Goal and did the fist of five to gauge confidence for the sprint. We then went into the accomplishments and tasks completed from the previous meeting to this one. Then, we covered the next set of tasks, which consisted of more work in line with our sprint goals to ensure we can complete everything we had set out for this sprint.