Scrum Meeting 3 for Project 3 Sprint 1

Prepared by: Aadit Shah

Meeting Date: 11/21/2025

Meeting Attendees:

- Aadit Shah

- Janice Thomas

- Aniket Shirodkar

- Yajat Melwani

Meeting Agenda Items

- Sprint Goal and Fist of Five

- Go over all tasks completed

- Plan out the next tasks to have a good status for the weekend

- Go over any blockers or impending issues

Sprint Goal and Fist of Five

Sprint Goal: Complete the work entailing our manager, inventory board, and kitchen monitor viewers, as well as introducing our accessibility features and beginning work on our novel feature.

Fist of Five:

- Aadit - 4

- Janice - 4

- Yajat - 4

- Aniket - 4

Status Update Since Last Meeting (Scrum Meeting #2)

Accomplishments:

- More tasks on the overall board have been done

- Good progress overall with more momentum to the weekend

Tasks Completed:

| Task Description | Assigned To | Completed |
| --- | --- | --- |
| Accessibility statement page | Aadit | Yes |
| Full keyboard navigation | Aadit | Yes |
| High contrast themes | Aadit | Yes |
| Minimum touch target size | Janice | Yes |
| Disable animations toggle | Janice | Yes |
| Prioritize rush orders | Yajat | Yes |
| Color-coded tickets | Yajat | No |
| View weather conditions | Yajat | No |
| Link ingredients to menu | Aniket | No |
| View restock history | Aniket | No |
| Export inventory data | Aniket | No |

Before The Next Meeting (Spring Retrospective, November 23rd)

Plans:

- Finish the 3 viewers (manager, inventory board, kitchen monitor)

- Backend fully deployed

- All accessibility features are implemented

Task Assignments:

| ARIA labels and roles | Aadit | No |
| --- | --- | --- |
| Screen reader announcements | Aadit | No |
| Visible focus rings | Aadit | No |
| Descriptive validation errors | Aadit | No |
| Font scaling support | Aadit | No |
| Reduced motion mode | Aadit | No |
| Consistent tab order | Aadit | No |
| Helpful tooltips | Janice | No |
| Voice input for search | Janice | No |
| Generous action timing | Janice | No |
| Simplified view mode | Janice | No |
| Consistent navigation patterns | Janice | No |
| Auto-detect browser language | Janice | No |
| Preserve original item names | Janice | No |
| Deploy API to AWS | Aadit | No |
| Create categories | Janice | No |
| Generate revenue reports | Janice | No |
| Download sales CSV | Janice | No |
| View order completion time | Janice | No |
| View best-selling items | Janice | No |
| View order wait times | Yajat | No |
| Send pickup signals | Yajat | No |
| WebSocket updates | Yajat | No |
| New order sound alert | Yajat | No |
| Large readable fonts | Yajat | No |
| Offline queue caching | Yajat | No |
| Switch view layouts | Yajat | No |
| Mark items out of stock | Yajat | No |
| Notify on volume spikes | Yajat | No |
| Ticket update shortcuts | Yajat | No |
| Export completed orders | Yajat | No |
| Responsive tablet interface | Yajat | No |
| Ingredient usage analytics | Aniket | No |
| Add supplier tags | Aniket | No |
| Toggle measurement units | Aniket | No |
| View reorder lead times | Aniket | No |
| Integrate NextAuth | Aadit | No |

Minutes from Previous Meeting

In our previous meeting, we went over our Sprint Goal and did the fist of five to gauge confidence for the sprint. We then went into the accomplishments and tasks completed from the previous meeting to this one, which included getting all the developer setup done. Then, we set up the next set of tasks, with the primary goal of starting work on the accessibility features and continuing work on the rest of the viewers that we had tasked in our sprint goal.